Week 10 Test Report (Iteration 5)

| Test Case ID | Test Scenario | Steps | Expected Output | Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| TC-79 | Turn off notification while starting trip | Start trip -> turn off notification | The trip tracking still running | Trip tracking ends | Fail |
| TC-80 | Notification function when turn on | Start trip | A notification can see on top of the phone showing the trip information | As expected, but the notification and trip tracking's text order not matching | Pass |
| TC-811 | Cancel trip function when not moving | Start trip -> Make sure the phone does not move for 60s | The trip stops after 60s | The distance increase from 0 to 0.1 km. No moving warning after more than 60s | Fail |
| TC-812 | Cancel trip function when not moving (variation 2) | Start trip -> Change app-> Make sure the phone does not move for 2 minutes | The trip stops after 60s | Only after open the app that a no moving warning shows although the duration shows 2:00 and the trip cancel 30s after that | Fail |
| TC-82 | 3 modes: Lenient, Normal, Strict | Start trip -> change mode in-between trip progress | An indicator showing differences when changing mode. | Nothing happened | Fail |
| TC-83 | Trip history info | Finish a trip | The trip history is shown after ending the trip and clear information | It takes a while for the recent trip to show, some trips are not shown at all. And the kg number show 1 decimal place, while other decimal numbers area shows 2 | Partially |
| TC-841 | Push notification function when turned on | Profile -> turn on push notification -> save setting -> Finish a trip | A notification can be seen in the notification section, and it display correct information | Not all trips are recorded. And the info does not match with the recent trip | Fail |
| TC-842 | Push notification section UI when Push notification function turn on | Profile -> turn on push notification -> save setting -> Finish a trip | An indicator showing that there is a new trip recorded | The bell icon does not show anything while inside it shows new recorded trip notification | Partially |
| TC-843 | Push notification function when turned off | Profile -> turn off push notification -> save setting -> Finish a trip | No notification is shown after finishing the trip | As expected | Pass |
| TC-85 | Email notification function when turn on | Finish a trip | An email about the recent trip is received in the registered mail inbox/spam | Nothing happened | Fail |
| TC-86 | Weekly summary function when turn on | Profile -> turn on weekly summary -> save setting | A new change in the app after turning the function on | Nothing happened | Fail |

Week 10 Bug Report

BUG-1: Trip Tracking Stops When Notification Is Turned Off

- Test Case ID: TC-79

- Feature: Trip Tracking / Notification System

- Issue: Turning off notifications while a trip is running causes the trip tracking process to stop unexpectedly and the app restarts.

- Steps to Reproduce:

- Start a trip

- Turn off notifications during the trip

- Expected Result: 
The trip tracking should continue running even when notifications are turned off

- Actual Result: 
Trip tracking stops immediately after notifications are disabled and the app restarts.

- Severity: High

- Priority: High

- Status: Open

BUG-2: Trip Notification Text Order Is Incorrect

- Test Case ID: TC-80

- Feature: Trip Notification UI

- Issue: The notification appears correctly, but the order of trip tracking information and notification text is inconsistent.

- Steps to Reproduce:  Start a trip

- Expected Result: 
The notification should display trip information in the correct and consistent order.

- Actual Result: 
The notification is displayed, but the notification text and trip tracking information order do not match properly.

- Severity: Low

- Priority: Low

- Status: Open

BUG-3: Inactive Trip Is Not Automatically Cancelled

- Test Case ID: TC-811

- Feature: Auto Cancel Trip Function

- Issue: The application does not stop inactive trips after prolonged inactivity.

- Steps to Reproduce:

- Start a trip

- Keep the phone stationary for more than 60 seconds

- Expected Result: 
The trip should automatically stop after 60 seconds of inactivity.

- Actual Result: 
The distance continues increasing from 0 to 0.1 km even without movement, and no inactivity warning appears after 60 seconds.

- Severity: High

- Priority: High

- Status: Open

BUG-4: Inactivity Warning Does Not Trigger in Background

- Test Case ID: TC-812

- Feature: Auto Cancel Trip Function

- Issue: The inactivity warning and trip cancellation do not trigger properly while the app is running in the background.

- Steps to Reproduce:

- Start a trip

- Change to another application

- Leave the phone stationary for 2 minutes

- Expected Result: 
The trip should stop automatically after 60 seconds of inactivity.

- Actual Result: 
The inactivity warning only appears after reopening the app, although the duration already exceeded 2 minutes. The trip is cancelled around 30 seconds afterward.

- Severity: High

- Priority: High

- Status: Open

BUG-5: Trip Mode Switching Indicator Not Functioning

- Test Case ID: TC-82

- Feature: Trip Modes (Lenient, Normal, Strict)

- Issue: Changing trip modes during tracking does not display any indicator or visible difference.

- Steps to Reproduce:

- Start a trip

- Change between Lenient, Normal, and Strict modes during tracking

- Expected Result: 
An indicator should display the active mode and show visible differences when switching modes.

- Actual Result: 
Nothing happens after changing modes.

- Severity: Medium

- Priority: Medium

- Status: Open

BUG-6: Trip History Information Is Delayed and Inconsistent

- Test Case ID: TC-83

- Feature: Trip History

- Issue: Trip history records are delayed and some information formatting is inconsistent.

- Steps to Reproduce:

- Finish a trip

- Open trip history

- Expected Result: 
The recent trip should appear immediately with clear and consistent information formatting.

- Actual Result: 
Recent trips take time to appear, some trips are missing entirely, and the kg values use inconsistent decimal formatting (1 decimal place vs 2 decimal places).

- Severity: Medium

- Priority: Medium

- Status: Open

BUG-7: Push Notification Trip Information Is Inconsistent

- Test Case ID: TC-841

- Feature: Push Notification Function

- Issue: Push notifications do not always display correct trip information after completing a trip.

- Steps to Reproduce:

- Enable push notifications

- Finish a trip

- Expected Result: 
A push notification should appear with accurate recent trip information.

- Actual Result: 
Some trips are not recorded in notifications, and the displayed information does not match the recent trip data.

- Severity: High

- Priority: High

- Status: Open

BUG-8: Notification Bell Indicator Does Not Update Properly

- Test Case ID: TC-842

- Feature: Notification UI

- Issue: The bell icon indicator does not properly reflect newly recorded trip notifications.

- Steps to Reproduce:

- Enable push notifications

- Finish a trip

- Check notification bell icon

- Expected Result: 
The bell icon should indicate that a new trip notification is available.

- Actual Result: 
The notification exists inside the notification section, but the bell icon does not show any indicator.

- Severity: Medium

- Priority: Medium

- Status: Open

BUG-9: Email Notification Is Not Sent After Finishing Trip

- Test Case ID: TC-85

- Feature: Email Notification Function

- Issue: No email notification is sent after completing a trip.

- Steps to Reproduce:  Finish a trip

- Expected Result: 
An email containing recent trip information should be received in the registered email inbox or spam folder.

- Actual Result: 
No email notification is received.

- Severity: High

- Priority: High

- Status: Open

BUG-10: Weekly Summary Function Does Not Trigger

- Test Case ID: TC-86

- Feature: Weekly Summary Function

- Issue: Enabling the weekly summary feature does not trigger any visible change or functionality.

- Steps to Reproduce:

- Go to Profile Settings

- Enable weekly summary

- Save settings

- Expected Result: 
The application should activate the weekly summary feature successfully.

- Actual Result: 
Nothing happens after enabling the feature.

- Severity: Medium

- Priority: Medium

- Status: Open