Week 8 Test Report (Iteration 3)

| Test Case ID | Test Scenario | Steps | Expected Output | Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| TC- 46 | Upload profile photo | Click on the camera -> choose photo in the photo gallery | The new chosen photo replaced the image placeholder, and it is updated on other image placeholders in the app | The profile photo is not updated on the side menu | Partially |
| TC-47 | Trip history saves | Start trip -> move somewhere for 5s -> stop trip | The trip is recorded in real-time and show correctly in the app | The trip is recorded in back end, not in interface in real-time, need to restart the app. The info is shown correctly | Fail |
| TC-48 | Trip switching | Start trip -> move somewhere for 5s -> stop trip -> start trip | The trip reset, recording new one | The feature continue tracking the previous trip | Fail |
| TC-49 | Trip switching 2 | Start trip -> move somewhere for 5s -> stop trip -> change transportation -> start trip | The trip reset, recording new one | As expected | Pass |
| TC-50 | Current location button | Open trip tracking -> Current location button | The cursor moves to the user’s current location | As expected | Pass |
| TC-51 | Mark all read button | Notification section -> Touch Mark all read button | The new noti are marked as read (the dot disappeared) | As expected | Pass |

Week 8 Bug Report

BUG-16: Profile Photo Not Updated in Side Menu

- Test Case ID: TC-46

- Feature: Profile Photo

- Issue: The uploaded profile photo is not updated in the side menu.

- Steps to Reproduce:

  - Click the camera icon.

  - Choose a photo from the gallery.

- Expected Result: The selected photo should replace the image placeholder and update across all profile image areas in the app.

- Actual Result: The profile photo is not updated in the side menu.

- Severity: Medium

- Priority: Medium

- Status: Open

BUG-17: Trip History Not Updated in Real Time

- Test Case ID: TC-47

- Feature: Trip History

- Issue: The trip history does not update in the interface immediately after a trip is stopped.

- Steps to Reproduce:

  - Start a trip.

  - Move somewhere for 5 seconds.

  - Stop the trip.

- Expected Result: The trip should be recorded in real time and displayed correctly in the app.

- Actual Result: The trip is saved in the backend, but it does not appear in the interface until the app is restarted.

- Severity: High

- Priority: High

- Status: Open

BUG-18: New Trip Continues Previous Trip Tracking

- Test Case ID: TC-48

- Feature: Trip Switching / Trip Tracking

- Issue: Starting a new trip continues tracking the previous trip instead of resetting.

- Steps to Reproduce:

  - Start a trip.

  - Move somewhere for 5 seconds.

  - Stop the trip.

  - Start a new trip.

- Expected Result: The previous trip should reset, and the app should start recording a new trip.

- Actual Result: The app continues tracking the previous trip.

- Severity: High

- Priority: High

- Status: Open