Week 5: Meeting  Discussion Report

The meeting focused on reviewing the current progress of the mobile/web application, including UI design, feature implementation status, and clarification on carbon calculation requirements.

1. Current Application Progress

- The team presented the UI design of the application.

- Completed screens include:

  - Landing page

  - Leaderboard

  - Chat section (partially implemented)

  - Profile page

- The map feature has not been implemented yet.

- There is an issue with the login feature, so it could not be demonstrated.

2. Feedback on UI Design

- The client (Troy Kippen) gave positive feedback on the design.

- Key points:

  - The design looks clean and simple.

  - Simplicity is preferred to avoid unnecessary complexity.

  - The app should stay focused on its main purpose rather than adding too many features.

3. Backend Development Status

- Currently, the application is frontend (UI) only.

- Backend components are not yet implemented, including:

  - Database

  - GPS tracking

  - Live data updates

- The map will replace the placeholder (green background) once implemented.

- Full functionality (e.g., trip tracking) will be completed in the final development stages.

4. System Functionality Discussion

- Question was raised about whether the app runs live tracking or updates after stopping.

- Answer:

- This will be handled after backend implementation.

- Future functionality will include trip tracking using GPS data.

5. Carbon Calculation Clarification

- The team asked whether the provided data represents:

  - Carbon emissions OR

  - Carbon savings

- Clarification:

  - The data represents actual carbon emissions.

  - Users will calculate carbon savings by comparing different transport modes (e.g., car vs bicycle).

  - Example: Using a bicycle results in significantly lower emissions than a car.