Week 6: Meeting  Discussion Report

The meeting focused on reviewing the current progress of the application, particularly the map integration and tracking functionality, along with identifying existing technical issues.

1. Current Application Progress

- The team has started working on the map integration feature.

- The map functionality is partially working

- Core implementation is in progress

- The team demonstrated the current state of the system.

2. Map & Tracking Issues

- The main issues identified relate to GPS tracking and performance:

- Delay in location updates (not real-time)

- Tracking path updates gradually instead of instantly

- Network issues affect tracking accuracy

- Tracking line becomes incorrect when connection is unstable

- Screenshots were prepared to demonstrate these issues to the client.

3. Client Feedback and Questions

- The client (Troy Kippen) asked about the main issue:
Whether the problem is related to GPS speed or performance

- Team response:

- The issue is mainly due to delay in GPS updates and network dependency

- Tracking does not update instantly, causing inconsistency

4. Technical Challenges Identified

- GPS latency (delay in position updates)

- Network dependency affecting real-time tracking

- Inaccurate tracking paths when signal is weak

- Need for optimization in map rendering and data handling

5. Conclusion

- The map feature is under development but not fully stable

- Major focus will be on:
-Fixing GPS delay issues
-Improving tracking accuracy
-Handling network interruptions

- No additional questions were raised

- Meeting concluded with a plan to continue improvements and discuss updates in the next session